# Product Requirement Document (PRD)

# Project Name

Advanced Laravel + React Job Portal

# 1. Project Overview

The project is a production-level Job Portal SaaS application built using Laravel and React.

The system will support:

- Candidates searching and applying for jobs

- Employers posting and managing jobs

- Admins managing the platform

The application will be developed using a modern API-first architecture where Laravel handles backend services and React handles the frontend experience.

# 2. Main Objective

The primary goal of this project is to:

- Learn advanced Laravel concepts

- Learn scalable React frontend architecture

- Build production-level APIs

- Practice real-world software engineering

- Prepare for Laravel + React interviews

- Build a strong GitHub portfolio

- Publish engineering learnings on Medium

# 3. Project Scope

## In Scope

### Backend

- REST APIs

- Authentication system

- Authorization system

- Queue processing

- Notifications

- Caching

- File uploads

- Testing

- Deployment setup

### Frontend

- Authentication UI

- Dashboard system

- API integration

- Protected routing

- State management

- Responsive design

## Out of Scope (Initial Version)

- Real-time chat

- Video interviews

- AI recommendations

- Mobile application

- Multi-language support

These may be added in future phases.

# 4. User Roles

## 1. Admin

Responsibilities:

- Manage users

- Moderate jobs

- Moderate companies

- View analytics

- Manage subscriptions

- Monitor platform activity

## 2. Employer

Responsibilities:

- Create company profile

- Post jobs

- Manage jobs

- View applicants

- Update company details

## 3. Candidate

Responsibilities:

- Register/login

- Create profile

- Upload resume

- Search jobs

- Apply to jobs

- Track applications

# 5. Functional Requirements

## Authentication Module

Features:

- User registration

- User login

- Logout

- Email verification

- Password reset

- Role-based access

## Company Module

Features:

- Company profile creation

- Logo upload

- Company editing

- Company verification

## Job Module

Features:

- Create jobs

- Update jobs

- Delete jobs

- Search jobs

- Filter jobs

- Pagination

- Job status management

## Application Module

Features:

- Apply to jobs

- Resume upload

- Application tracking

- Employer review system

## Notification Module

Features:

- Email notifications

- Database notifications

- Queue-based notification processing

## Admin Dashboard

Features:

- User analytics

- Job analytics

- Company moderation

- Platform monitoring

# 6. Non-Functional Requirements

## Performance

- Optimized database queries

- Redis caching

- Queue processing

- Lazy loading where required

## Security

- Sanctum authentication

- Input validation

- CSRF protection

- Rate limiting

- Secure file uploads

## Scalability

- Service layer architecture

- Repository pattern

- Modular frontend architecture

- Queue workers

- API versioning

## Maintainability

- Clean folder structure

- Proper documentation

- Reusable components

- SOLID principles

# 7. Technical Stack

## Backend

- Laravel

- PHP

- MySQL

- Redis

- Sanctum

- PHPUnit

## Frontend

- React

- Vite

- TailwindCSS

- Axios

- React Router

# 8. High-Level Architecture

## Backend Flow

Client Request
      ↓
Routes
      ↓
Controllers
      ↓
Services
      ↓
Repositories
      ↓
Database

## Frontend Flow

Pages
Components
Hooks
Services
API Calls

# 9. Development Phases

## Phase 1

Project setup and architecture

## Phase 2

Authentication system

## Phase 3

Database architecture

## Phase 4

Core API development

## Phase 5

Frontend integration

## Phase 6

Advanced Laravel features

## Phase 7

Testing

## Phase 8

Optimization and deployment

# 10. Success Metrics

Project is considered successful when:

- All core modules are functional

- APIs are production structured

- Frontend consumes APIs properly

- Queues and caching are implemented

- Testing coverage is added

- Deployment is completed

- Documentation is maintained

- Medium engineering logs are published consistently

# 11. Risks & Challenges

Potential challenges:

- Complex authentication flow

- Queue setup

- Redis integration

- API architecture scaling

- Frontend state management

- Deployment configuration

# 12. Future Enhancements

Possible future upgrades:

- Real-time notifications

- AI job recommendations

- Interview scheduling

- Subscription payments

- Real-time chat

- Multi-language support

- Mobile application

# 13. Deliverables

## Backend Deliverables

- Laravel API system

- Authentication system

- Queue processing

- Notifications

- Testing

## Frontend Deliverables

- React dashboard

- Authentication UI

- Protected routing

- API integration

- Responsive UI

## Documentation Deliverables

- README

- PRD

- API docs

- Architecture docs

- Database docs

- Deployment docs

- Daily engineering logs

- Weekly reviews

# README.md Template

# Advanced Laravel + React Job Portal

A production-level Job Portal SaaS built using Laravel and React to master advanced backend architecture, scalable frontend engineering, and real-world software development practices.

---

# Project Goal

This project is being built to:

- Master advanced Laravel concepts
- Build scalable React frontend architecture
- Learn production-level API development
- Prepare for Laravel + React interviews
- Practice system design and clean architecture
- Publish engineering learnings on Medium
- Build portfolio-quality GitHub repositories

---

# Tech Stack

## Backend
- Laravel
- MySQL
- Redis
- Laravel Sanctum
- Queue Workers
- REST APIs
- PHPUnit

## Frontend
- React
- Vite
- TailwindCSS
- React Router
- Axios

---

# Repository Structure

A mono-root structure will be used where both frontend and backend projects live inside one parent workspace.

```text

job-portal/
│
├── job-portal-api/
├── job-portal-web/
├── .gitignore
├── README.md
└── docs/

## Backend Folder

job-portal-api

Responsibilities: - Laravel API - Business logic - Database - Authentication - Queues - Testing

## Frontend Folder

job-portal-web

Responsibilities: - React frontend - UI components - Dashboard - API integration - Protected routes

## Root-Level Files

### .gitignore

Contains: - node_modules - vendor - .env - build files - cache files

### README.md

Contains: - complete project overview - setup guide - architecture explanation - learning goals - documentation links

### docs/

Contains all project documentation.

# Core Features

## Authentication

- Register/Login

- Role-based authentication

- Sanctum API authentication

- Protected routes

- Password reset

## Employer Features

- Company profile

- Post jobs

- Manage applications

- View candidates

## Candidate Features

- Create profile

- Upload resume

- Apply for jobs

- Track applications

## Admin Features

- Platform management

- User moderation

- Job moderation

- Analytics dashboard

# Project Architecture

## Backend Architecture

Controller
   ↓
Service Layer
   ↓
Repository Layer
   ↓
Database

## Frontend Architecture

Pages
Components
Layouts
Services
Hooks
Context/API State